## Slide 2
Practical
Meerkat (Maskax) Progress
Meerkat concepts
Version 1 – demo
Time to play on Capture V1
Version 2 training

## Slide 3: History
Worked on Programme of Action for DPME
2011
2012
2013
2014
Handed over POA. Continued R&D
Meerkat Branding HTML5 Mobile systems
Form Builder
CARE Somalia

## Slide 4: Project Progress
r01 CARE Base | s01.01 Analysis | 20140310 | 20140328 | 
 | s01.02 Base changes | 20140330 | 20140410 | 
 | s01.03 Deploy | 20140414 | 20140428 | 
r02 CARE Screens | s01.04 Pilot | 20140504 | 20140522 | 
 | s02.01 Analysis 01 | 20140520 | 20140520 | Nairobi
 | s02.02 Screen changes | 20140526 | 20140606 | Train the trainer - Nairobi
 | s02.03 Deploy | 20140609 | 20140613 | 
r03 CARE Screens v2 | s03.01 Analysis and training | 20140609 | 20140613 | Hargeisa
 | s03.02 Screen changes | 20140616 | 20140627 | 
 | s03.03 Security Changes | 20140630 | 20140711 | 
 | s03.04 Deploy | 20140711 | 20140714 | 
 | s03.05 Pilot | 20140714 | 20140718 | Nairobi
r04 CARE Reports | s04.01 Analysis | 20140711 | 20140718 | Nairobi ? Haregeisa
 | s04.02 Rpt changes | 20140721 | 20140801 | 
 | s04.03 Deploy | 20140804 | 20140809 | 
 | s04.04 Pilot | 20140811 | 20140822 | Nairobi
r05 CARE Stabilisation | s05.01 UAT | 20140901 | 20140912 | 

## Slide 5: Capabilities
Results based management
          Outcomes and Outputs managed through Indicators
        Activity based management
          Projects, Activities and Milestones
        Status based reports
          Project and Output
        Project participants reached
        HTML5 for mobile administration and capture
        SharePoint document management
        External integration

## Slide 6: Three systems
Forms
Admin
Reports
Capture

## Slide 7: Data Versioning

## Slide 8
Structure

## Slide 9
Forms and form builder

## Slide 10: Roles

## Slide 11
Practical
Version 1 Reports
Version 1 Admin
Version 1 Capture
Time to play on Capture V1
Version 2 Admin
Version 2 Capture – Location rollup demo
Version 2 – Form Builder and Form Capture